Version 7.1 – DRAFT

Appendix AU

Network Evolution Transition and Migration Approach Document

- Introduction and General Obligations

1.1.	This Appendix is the Network Evolution Transition and Migration Approach Document (NETMAD) developed by the DCC pursuant to Section F13 (Network Evolution Transition and Migration Approach Document) of the Code.

1.2. 	Where directed to do so by the Secretary of State from time to time, the DCC shall develop and consult upon a further draft or drafts of this NETMAD in accordance with Section F13.5 of the Code, and the DCC shall submit such further draft(s) to the Secretary of State in accordance with the process set out in Section F13.4 of the Code.

1.3. 	For the purposes of Section F13.8 (Expiry of the Network Evolution Transition and Migration Approach Document), this NETMAD will cease to apply on 31 December 2028 (or any such later date as the Secretary of State may direct following a consultation on a proposed alternative with the Parties and the Panel) and shall no longer have any effect from such date (but without prejudice to the rights and obligations arising prior to that date).

- Defined Terms and Interpretation for the purpose of the NETMAD

2.1. 	The definitions set out in the table below shall apply in the NETMAD, except that any term defined in Annex 1 (SEC Section A) to this NETMAD shall have the meaning given in that Annex 1 (SEC Section A) for the purposes of Annexes 2-5 of this NETMAD. Where a term is defined in both Section A (Definitions and Interpretations) and this NETMAD, the definition in this NETMAD shall prevail for the purposes of this NETMAD.

| Term | Meaning |
| --- | --- |
| 4G North/Central/South | is a Region, and refers to the Geographical Regions covering the north of Great Britain, central Great Britain and the south of Great Britain and the use of 4G mobile communications technology in those Geographical Regions. |
| 4G SM WAN | means that part of the SM WAN that will utilise 4G mobile communications technology. |
| 4G Test Communications Hub | means a device that is equivalent to a 4G Communications Hub but which contains such variations in functionality as the DCC reasonably considers appropriate to enable the device to be used for the purposes of testing, which device is provided (or to be provided) for the purpose of testing as described in Section F10 (SMETS2+ Test Communications Hubs). |
| Active Mesh Gateway Communications Hub | means a Mesh Communications Hub that is within range of mobile cellular radio technology and which connects to one or more other Mesh Communications Hubs that are outside the range of mobile cellular radio technology via wireless mesh radio technology for the purpose of connecting those Mesh Communications Hubs to the SM WAN. |
| Active Mesh Hop Communications Hub | means a Mesh Communications Hub that is outside range of mobile cellular radio technology and which connects to one or more other Mesh Communications Hubs that are also outside the range of mobile cellular radio technology via wireless mesh radio technology for the purpose of connecting those Mesh Communications Hubs to the SM WAN. |
| Additional User Testing for FSM | means the additional testing set out in Clause 11.18 that a User must undertake prior to being eligible to access the FSM Platform. |
| Backstop Date | means 30 March 2027 or the date of the ‘DCC Connect – Service User Cutover Window Closes’ milestone in the Joint Industry Plan, whichever is later. |
| Carton | means a package of 14 4G Communication Hubs in a cardboard box. |
| DCC Connect Gateway Connection | means a DCC Gateway Connection that is provided using the secure communications network supported by Vodafone acting as a DCC Service Provider. |
| DCC Gateway Connection | means: (a) in respect of each DCC Gateway Party which has elected under Clause 15 of this NETMAD or Annexes 2 or 3 to this NETMAD to utilise a DCC Gateway HV Cloud Connection, that DCC Gateway HV Cloud Connection (and each such DCC Gateway HV Cloud Connection and any DCC provided software for any such connection shall form part of the DCC Systems); or (b) in all other cases, the physical infrastructure by which a connection is (or is to be) made between a premises and the DCC Systems (and each such DCC Gateway Connection shall form part of the DCC Systems). |
| DCC Gateway Connection Option | means each of the DCC Gateway Connection Options as further described in table 2 of Annex 4 to this NETMAD. |
| DCC Gateway Connection Type | means either a DCC Gateway HV Physical Connection, DCC Gateway HV Cloud Connection or a DCC Gateway LV Connection. |
| DCC Gateway Cut-over | means in relation to a Legacy Gateway Connection and the replacement DCC Connect Gateway Connection, the point in time at which the relevant DCC Gateway Connection Party ceases using that Legacy Gateway Connection for communications with the DCC and begins using the replacement DCC Connect Gateway Connection for communications with the DCC. |
| DCC Gateway HV Cloud Connection | means the cloud-based technology solution by which the DCC provides DCC Connect Gateway Connections as further described in Annex 4 of this NETMAD. |
| DCC Gateway HV Physical Connection | means the non-cloud based high-volume technology solution by which the DCC provides DCC Connect Gateway Connections, as further described in Annex 4 of this NETMAD. |
| DCC Gateway LV Connection | means the low-volume technology solution by which the DCC provides DCC Connect Gateway Connections as further described in Annex 4 of this NETMAD. |
| DCC Identity Provider Service | means the new identity provider service which will be provided in conjunction with the FSM Platform. |
| Electronic Site Review | means a remote, desk-based assessment of the location at which the DCC Gateway Connection is required to assess whether a Site Survey is required. |
| Future Service Management Platform (or FSM Platform) | means the tool being implemented on the ServiceNow platform, incorporating the new Self-Service Interface and the new Order Management System. |
| FSM Migration Environment | means a version of the FSM Platform that will be used by an Administration User to validate and reactivate the User’s set of SSI Accounts to subsequently be populated into the FSM Platform. |
| FSM UIT Environment | means a version of the FSM Platform that will be used by User Personnel to perform their UIT testing obligations per Clause 11. |
| Functional Component | means a specific functionality item or set of functionality provided by the FSM Platform which is subject to the access controls set out in Clause 12 of this NETMAD. |
| Initial Pallet Manufacture (or IPM) | means the first date on which 4G Communications Hubs will be manufactured for the purpose of Initial Pallet Validation. |
| Initial Pallet Validation (or IPV) | means the initial trialling of 4G Communications Hubs by Supplier Parties in premises. |
| Initial Pallet Validation Stage | means the period during which Initial Pallet Validation will be conducted. |
| JIP Milestone | means a milestone within the Joint Industry Plan. |
| Job Type Role | means one of the functional roles as set out in the SSI Functions and Roles Policy. |
| Joint Industry Plan (JIP) | (in the context of this NETMAD) means the part of the joint industry plan that relates to the 4G Communications Hubs and Network Programme that is agreed at the Department for Energy, Security and Net Zero's smart metering design group. |
| Legacy DSMS | means the tool which is based upon on a BMC Remedy platform, including the legacy Self-Service Interface and the associated legacy DCC Identity Provider Service, and which the FSM Platform will replace upon Go-Live. |
| Legacy Gateway Connection | means a DCC Gateway Connection that is provided using the secure communications network supported by Gamma Telecom Limited acting as a DCC Service Provider. |
| Legacy Gateway Connection Backstop Date | means, for each Legacy Gateway Connection, either the Backstop Date or a later date established in respect of the Legacy Gateway Connection pursuant to Clause 15.58 or Clause 15.60. |
| LRR North | is a Region, and refers to the Geographical Region covering the north of Great Britain and the use of long-range radio telecommunications in that Geographical Region. |
| DCC’s Microsoft SharePoint | means a web-based collaborative platform that DCC uses to securely share and exchange information with individual Parties. |
| Region | means a combination of Geographical Region and Communications Technology as follows: - LRR North; - 2G/3G Central; - 2G/3G South; and - (d) 4G North/ Central/South. |
| Trust Centre Swap Out Visit (TCSO Visit) | means a visit to Designated Premises or Domestic Premises made by a Large Supplier Party (or their representative or agent) for the purposes of replacing a SMETS2+ Communications Hub installed at the premises with another SMETS2+ Communications Hub. |
| Overlay (SD-WAN) | means the software that builds upon the Underlay (Circuit) and manages security for a DCC Gateway Connection. |
| Site-Specific Design | means the network design produced by the DCC based on the DCC Gateway Party’s existing infrastructure, requirements and chosen DCC Gateway Connection Type and DCC Gateway Connection Option. |
| Site-Specific Risk Assessment | means for DCC Gateway LV Connections and DCC Gateway HV Physical Connections, a risk assessment to identify and control risks, and facilitate planning in order to minimise disruptions to the installation of DCC Gateway Equipment. |
| Site Survey | means a physical assessment of the location at which the DCC Gateway Connection is required, to assess whether any Enabling Works are required inside and/or outside the DCC Gateway Party’s premises and to detail preparatory works to be carried out by the DCC Gateway Party to be reflected in the offer made pursuant to Clause 15.22 of this NETMAD or Clause H15.12 of Annex 2 of this NETMAD. |
| SMETS2+ SM WAN | means the means by which the DCC sends, receives and conveys communications to and from SMETS2+ Communications Hub Functions. The Communications Technology utilised for these purposes may differ from Region to Region, and there may be more than one Communications Technology utilised within a Geographical Region. |
| Special Installation Mesh Communications Hub | means a WAN Variant which is distinguishable from a standard Mesh Communications Hub by the existence of an additional external aerial port. These WAN Variants are only used for 2G/3G Central and 2G/3G South. |
| Transitional 4G Communications Hub Forecasting and Ordering Period | has the meaning given to that expression in Clause 6.1 of this NETMAD. |
| Relevant Period | means the period of six months commencing on the date that Clause 10.1 takes effect. |
| Underlay (Circuit) | means: - for a DCC Gateway HV Physical Connection or a DCC Gateway LV Connection, the physical router, fibre, connectivity and multiprotocol label switching which together provide connectivity for the connection; or - for a DCC Gateway HV Cloud Connection, the private network connection or equivalent that would provide the circuit to the connection. |

2.2. 	Additionally, where defined terms from specific parts of the Code are used, the relevant part of the Code is stated. Where no specific part of the Code is stated, a defined term shall, subject to Clause 2.3, have its Section A (Definitions and Interpretation) meaning.

2.3.	This Clause 2.3 applies to the interpretation of this Code as a whole. Where the defined term:

- 4G Central/South is used in any Section of this Code (including Section A (Definitions and Interpretation)) it shall, until such time as it is amended in any such Section to read 4G North/Central/South, be varied such that it is a reference to 4G North/Central/South;

- North is used in any Section of this Code (including Section A (Definitions and Interpretation)) it shall, until such time as it is amended in any such Section to read LRR North, be varied such that it is a reference to LRR North; and

- North is used in Appendix AD (DCC User Interface Specification) it shall be read as referring to LRR North.

- Application of Section H15, Section E3 and Appendix G of the Code in respect of Legacy Gateway Connections

  - Subject to Clause 13.2, the provisions of Section H15, Section E3 and Appendix G (DCC Gateway Connection Code of Connection) shall continue to apply in relation to Legacy Gateway Connections, but they shall not apply in relation to DCC Connect Gateway Connections.

  - Sections H15.4 to H15.5 and E3.1 shall no longer apply (and hence Parties and Registration Data Providers may no longer apply for a Legacy Gateway Connection) and instead Clause 14.1 shall apply to Parties or Registration Data Providers seeking a new DCC Gateway Connection.

  - Where a DCC Gateway Party has made a request for a new Legacy Gateway Connection and the Legacy Gateway Connection has not yet been installed, the DCC Gateway Party shall indicate to the DCC whether it wishes to proceed with the request for its Legacy Gateway Connection or if it wishes to proceed with a request for a DCC Connect Gateway Connection (in which case the provisions of Clause 14 shall apply). Where the DCC Gateway Party wishes to proceed with a Legacy Gateway Connection, following installation of that Legacy Gateway Connection it shall be subject to the provisions of Clause 15.

- Application of Annexes 1-5 of this NETMAD in respect of DCC Connect Gateway Connections

  - This section 14 applies in relation to:

### Any DCC Connect Gateway Connection that has not replaced a Legacy Gateway Connection or any request for a DCC Connect Gateway Connection that is not replacing a Legacy Gateway Connection; and

### Any DCC Connect Gateway Connection that has replaced a Legacy Gateway Connection and in relation to which DCC Gateway Cut-over has been completed, and in which case this section applies only in respect of services provided from the period after which DCC Gateway Cut-over has completed.

  - In relation to DCC Connect Gateway Connections referred to in Clause 14.1:

### Section A shall apply with additional or modified definitions as set out in Annex 1.

### Section H15 shall apply in the modified form set out in Annex 2;

### Section E3 shall apply in the modified form set out in Annex 3;

### Appendix G (DCC Gateway Connection Code of Connection) shall apply in the modified form set out in Annex 4;

### Section K7.5 shall apply in the modified form set out in Annex 5.

- Migration from a Legacy Gateway Connection to a DCC Connect Gateway Connection

  - This section 15 sets out the provisions for the establishment of DCC Connect Gateway Connections for the purpose of replacing Legacy Gateway Connections, and the associated DCC Gateway Cut-over. For the avoidance of doubt, this section also applies for the purpose of replacing Legacy Gateway Connections used to access the Testing Services.

  - Any steps carried out by the DCC or a DCC Gateway Party prior to this Clause 15 coming into effect that are required under this Clause 15 will be treated as if they had been undertaken pursuant to this Clause 15.

  - Unless otherwise stated, this Clause 15 shall apply to any Registration Data Provider that has a Legacy Gateway Connection as if Registration Data Providers were Parties and DCC Gateway Parties, provided that Registration Data Providers are not charged for any activities associated with the provision of DCC Gateway Connections.

  - Each DCC Gateway Party acknowledges the steps required in this Clause 15 and shall take all reasonable steps to undertake the activities required of it in order to effect the timely replacement of its Legacy Gateway Connection with a DCC Connect Gateway Connection and the timely DCC Gateway Cut-over to use of that DCC Connect Gateway Connection by the Legacy Gateway Connection Backstop Date.

  - The DCC shall use the contact details provided under Clause 1.5 of Appendix G for each DCC Gateway Party for the purposes of communications under this Clause 15. It is the DCC Gateway Party’s responsibility to ensure that the DCC has the correct contact details for that DCC Gateway Party. A Party must notify the DCC of any changes to the contact details for their DCC Gateway Connection via email in which case the DCC shall then use those contact details from the date of such notification.

  - Clauses 15.29 to 15.36 in relation to the installation and maintenance of DCC Gateway Equipment apply where DCC Gateway Equipment is installed is respect of a DCC Connect Gateway Connection prior to the DCC Gateway Cut-over. Once the DCC Gateway Cut-over has been successfully executed, the provisions of Clause 14 shall apply to the DCC Connect Gateway Connection.

## DCC Gateway Connection Assessments

  - The DCC shall contact each DCC Gateway Party and provide the following for the purposes of the replacement each of its Legacy Gateway Connections:

### an order form, including the option for a DCC Gateway Party to request a Site-Specific Risk Assessment for DCC Gateway LV Connections or DCC Gateway HV Physical Connections only (subject to payment of the applicable Charge pursuant to Clause 15.65(c)) and

### guidance on the DCC Gateway Connection Types and DCC Gateway Connection Options available to the DCC Gateway Party.

  - Following the DCC having provided the DCC Gateway Party with the order form and guidance on the options available to them, the DCC Gateway Party shall, as soon as reasonably practicable, submit a completed order form to the DCC indicating the DCC Gateway Connection Type and DCC Gateway Connection Option it wishes to have in place for the purpose of replacing each of its Legacy Gateway Connections, as well as confirmation on whether or not it wants a Site-Specific Risk Assessment to be carried out.

  - In respect of an individual Legacy Gateway Connection, following the DCC Gateway Party having confirmed its preferred DCC Gateway Connection Type and DCC Gateway Connection Option pursuant to Clause 15.8, the DCC shall, as soon as reasonably practicable, carry out:

### an Electronic Site Review for the DCC Gateway Party’s requested DCC Connect Gateway Connection; and

### if requested by the DCC Gateway Party under Clause 15.8, a Site-Specific Risk Assessment which shall be shared with DCC Gateway Party prior to the installation of any DCC Gateway Equipment.

  - In the case of a request for a DCC Gateway LV Connection and the DCC's Electronic Site Review indicates that a Site Survey is not required, the DCC shall, as soon as reasonably practicable, provide an offer to the Party setting out:

### the DCC's reasonable estimate of the likely bandwidth of the connection once made;

### the date on which the DCC will install the following equipment, subject to the approval of the Site-Specific Design prior to the installation of the Overlay (SD-WAN) pursuant to Clause 15.27 (and where the approval is not acquired prior to the planned installation of the Overlay (SD-WAN), the DCC shall take all reasonable steps to minimise the length of the subsequent delay to the provision of the Underlay (Circuit)):

      - Underlay (Circuit), which shall be no more than 90 calendar days following the date by which the offer is to be accepted); and

      - the Overlay (SD-WAN), which shall be no more than 14 calendar days after the date given for the installation of the Underlay (Circuit);

### the connection Charges and annual Charges that will apply in respect of the connection; and

### the connection period for which the connection will be made available.

  - In the case of a request for a DCC Gateway LV Connection, and where the DCC's Electronic Site Review indicates that a Site Survey is required, the DCC shall, as soon as reasonably practicable, notify the requesting Party that this is the case, and (unless the DCC is not reasonably able to do so without undertaking the Site Survey, and subject to further information which may become available as a result of the Site Survey) notify the Party of:

### the DCC's reasonable estimate of the likely bandwidth of the connection once made;

### the estimated date from which the DCC will provide the connection;

### the estimated connection Charges and annual Charges that will apply in respect of the connection; and

### the connection period for which the connection will be made available.

  - In the case of a request for a DCC Gateway HV Cloud Connection, the DCC shall, as soon as reasonably practicable, provide an offer to the Party setting out:

### the bandwidth requested for that DCC Gateway HV Cloud Connection;

### the annual Charges that will apply in respect of the connection, (noting that no connection Charges shall apply to DCC Gateway HV Cloud Connections); and

### the connection period for which the connection will be made available.

  - In the case of a request for a DCC Gateway HV Physical Connection, the DCC shall, as soon as reasonably practicable, notify the Party that a Site Survey is required, and (unless the DCC is not reasonably able to do so without undertaking the Site Survey, and subject to further information which may become available as a result of the Site Survey) notify the Party of:

### the estimated date from which the DCC will provide the connection;

### the estimated connection Charges and annual Charges that will apply in respect of the connection; and

### the connection period for which the connection will be made available.

  - In the case of an offer to a Party under Clause 15.10, the Gateway Party shall, as soon as reasonably practicable, confirm whether or not it accepts that offer and consents to the installations of the following equipment, subject to the completion of the Site-Specific Design and both the DCC and DCC Gateway Party agreeing the date of the installation of:

### the Underlay (Circuit); and

### the Overlay (SD-WAN); or

### advise the DCC on any changed or new requirements with respect to its DCC Gateway Connection Type and/or DCC Gateway Connection Option.

  - In the case of an offer to a Party under Clause 15.12, the Gateway Party shall, as soon as reasonably practicable, confirm whether it accepts that offer or advise the DCC of any changed or new requirements with respect to its DCC Gateway Connection Type and/or DCC Gateway Connection Option.

  - In the case of a notice to a Party under Clauses 15.11 or 15.13, the Gateway Party shall, as soon as reasonably practicable, confirm that it consents to DCC proceeding with the Site Survey, subject to both the DCC and DCC Gateway Party agreeing the date of the Site Survey, or advise the DCC of any changed or new requirements with respect to its DCC Gateway Connection Type and/or DCC Gateway Connection Option.

  - Where a DCC Gateway Party has confirmed changed or new requirements, pursuant to Clauses 15.14, 15.15 or 15.16, the DCC shall, as soon as reasonably practicable, confirm whether its original offer or information pursuant to Clauses 15.10, 15.11, 15.12 or 15.13 is still valid, or if the offer or information is not valid, it shall carry out another Electronic Site Review pursuant to Clause 15.9 and follow the process set out above again.

## Installation Timescales

  - The DCC shall, from the date the DCC Gateway Party accepts its offer pursuant to Clause 15.15, provide the DCC Gateway HV Cloud Connection within 30 Working Days.

  - The DCC shall, from the date the DCC Gateway Party accepts its offer pursuant to Clauses 15.14 or 15.16, complete the installation of the Overlay (SD-WAN) within 120 Working Days, subject to any extra time to account for any of the following:

### wayleaves being required for the location of the DCC Connect Gateway Connection;

### excess construction works required, requiring planning permission or road permits; or

### where a Site Survey is required pursuant to Clause 15.21, changes affecting the planned installation at the location of the DCC Connect Gateway Connection and surrounding environment following that Site Survey.

## Where Clauses 15.19(a) or 15.19(b) apply, the DCC shall seek to gain the relevant consents and/or undertake the works as soon as reasonably practicable, or where Clause 15.19(c) applies, the DCC shall confirm if its offer pursuant to Clause 15.21 is still valid, or if it isn’t, carry out a Site Survey and provide a new offer pursuant to Clause 15.21.

## Planning of Site Surveys and the Installation of DCC Gateway Equipment

  - Where the DCC Gateway Party has consented to the DCC proceeding with the installations pursuant to Clause 15.10(b), or a Site Survey pursuant to Clauses 15.11 or 15.13, the DCC Gateway Party shall, as soon as reasonably practicable:

### promptly provide such information as may be reasonably required by the DCC to enable it to plan, co-ordinate and undertake, such Site Survey or installations; and

### ensure that the DCC has such access to the Party's premises as the DCC may require in order to undertake the Site Survey and/or installations.

## Site Surveys

  - Following completion of a Site Survey the DCC shall, as soon as reasonably practicable, provide an offer to the DCC Gateway Party setting out:

### any supplementary conditions which will apply in respect of the connection (in addition to the provisions of this Code) required as a consequence of matters identified in the Site Survey;

### (in the case of a DCC Gateway LV Connection) the DCC's reasonable estimate of the likely bandwidth of the connection once made;

### the date on which the DCC will install the following equipment, subject to the approval of the Site-Specific Design prior to the installation of the Overlay (SD-WAN) pursuant to Clause 15.27 (and where the approval is not acquired prior to the planned installation of the Overlay (SD-WAN), the DCC shall take all reasonable steps to minimise the length of the subsequent delay to the provision of the Underlay (Circuit)):

      - Underlay (Circuit), which shall be no more than 90 calendar days following the date by which the offer is to be accepted); and

      - the Overlay (SD-WAN), which shall be no more than 14 calendar days after the date given for the installation of the Underlay (Circuit);

### the revised connection Charges and annual Charges that will apply in respect of the connection, including any excess construction charges; and

### the connection period for which the connection will be made available.

  - In the case of an offer to a Party under Clause 15.21, the Gateway Party shall, as soon as reasonably practicable, confirm whether it accepts that offer or advise the DCC of any changed or new requirements with respect to its DCC Gateway Connection Type and/or DCC Gateway Connection Option.

  - Where a DCC Gateway Party has confirmed changed or new requirements, pursuant to Clause 15.22, the DCC shall, as soon as reasonably practicable, confirm whether its original offer or information pursuant to Clause 15.21 is still valid, or if the offer or proposal is invalid, it may:

### carry out another Electronic Site Review pursuant to Clause 15.9 and follow the process set out above again; or

### carry out another Site Survey and provide a subsequent offer pursuant to Clause 15.21.

  - Following acceptance of the offer pursuant to Clauses  15.14, 15.15 or 15.22, should the DCC Gateway Party cancel the order of its DCC Connect Gateway Connection, the DCC Gateway Party shall be liable for the full Charges set out in the accepted offer. The DCC Gateway Party shall then confirm its preferred DCC Gateway Connection Type and DCC Gateway Connection Option pursuant to Clause 15.8 and follow the process set out above again.

## Site-Specific Design

  - Where the Gateway Party has accepted an offer pursuant to either Clauses 15.14, 15.15, 15.16 or 15.22, it shall promptly provide such information as may be reasonably required by the DCC to enable the DCC to produce a Site-Specific Design for the DCC Connect Gateway Connection to enable the ordering of the Overlay (SD-WAN). For the avoidance doubt, a Site-Specific Design is required for each DCC Gateway Connection Type.

  - Subject to Clause 15.25, the DCC shall, as soon as reasonably practicable, produce the Site-Specific Design and provide it to the DCC Gateway Party.

  - Following its receipt of the Site-Specific Design, the DCC Gateway Party shall, as soon as reasonably practicable, confirm if it approves the Site-Specific Design or has any changed requirements.

  - Where a DCC Gateway Party has confirmed any changed requirements pursuant to Clause 15.27, the DCC shall take all reasonable steps to accommodate those requirements where they do not impact the accepted offer pursuant to Clauses 15.10, 15.12 or 15.21. Where the DCC has accommodated those requirements, or where the DCC has taken all reasonable steps to accommodate those requirements but has not been able to do so, it shall inform the DCC Gateway Party of the reasons why it has not been able to do so, and in either case the Site-Specific Design shall be deemed final and approved.

## Installation and Maintenance of DCC Gateway Equipment

  - The DCC Gateway Party at whose premises the DCC Gateway Equipment is (or is to be) installed shall provide the DCC with such access to that premises as the DCC may reasonably require in order to allow it to undertake the installation of the DCC Gateway Equipment. The DCC shall ensure that all persons exercising such rights of access do so in compliance with the site rules and reasonable instructions of the DCC Gateway Party.

  - Where reasonably requested by a DCC Gateway Party, the DCC shall provide such information as required by the DCC Gateway Party in order to facilitate the installation of DCC Gateway Equipment. Following receipt of that information, the DCC Gateway Party shall have the right to reschedule the visit by the DCC. The DCC Gateway Party acknowledges that rescheduling of the visit required for installation may give rise to the DCC notifying a revised DCC Gateway Cut-over date pursuant to Clause 15.41.

  - The DCC shall take all reasonable steps to comply with any DCC Gateway Party’s reasonable requests in respect of the installation of DCC Gateway Equipment. The DCC Gateway Party shall be entitled to make the final decision on the routing of cables and location of the DCC Connect Gateway Equipment, subject to such decision not impacting on the DCC's ability to provide and maintain the DCC Connect Gateway Connection.

  - Where the DCC is undertaking works at the DCC Gateway Party’s premises for the purposes of installation of DCC Gateway Equipment, the DCC shall take all reasonable steps to avoid interrupting the DCC Gateway Party’s existing telecommunications services at those premises. In the event that it is necessary to interrupt the DCC Gateway Party’s existing telecommunications services:

### the DCC shall take all reasonable steps to provide the DCC Gateway Party with advance notice of the interruption; and

### the DCC Gateway Party shall have the right to request that such interruption be rescheduled, such request not to be unreasonably withheld or delayed by the DCC.

  - Where the DCC Gateway Party’s existing telecommunications services are interrupted as a result of DCC undertaking works as set out in Clause 15.32, the DCC shall:

### take all reasonable steps to minimise the length and impact of the interruption; and

### ensure that the telecommunications services are restored as soon as is reasonably practicable and in any event immediately following the completion of the works.

  - In first providing a DCC Connect Gateway Connection at a premises, the DCC shall procure that the DCC Gateway Equipment is installed at the relevant premises, and that the DCC Gateway Equipment is installed in accordance with Good Industry Practice and all applicable Laws and Directives.

  - Following its installation at a premises, the DCC shall ensure that the DCC Gateway Equipment is operated and maintained in accordance with Good Industry Practice, and that it complies with all applicable Laws and Directives. The DCC shall maintain a record of the DCC Gateway Equipment installed at each DCC Gateway Party’s premises from time to time, and of the point of its connection to that Party's Systems.

  - Subject to Clauses 15.34 and 15.35 for the DCC to act in accordance with Good Industry Practice, the DCC shall not be responsible for or liable to the DCC Gateway Party for making good any minor repairs to decoration that have become necessary as a result of the DCC’s installation of DCC Gateway Equipment.

## Gateway Connection offers

  - Where the annual charges in the DCC’s offer pursuant to Clauses 15.10(c), 15.12(b) or 15.21(e) are equal to or less than the DCC Gateway Party’s current annual charge, the offer shall be deemed to be accepted by the Party, unless the Party rejects the offer within 14 calendar days of the later of the offer being received or of this Clause 15 coming into effect.

  - Where the annual charges in the DCC’s offer pursuant to Clauses 15.10(c), 15.12(b) or 15.21(e) are more than the DCC Gateway Party’s current annual charge, the DCC Gateway Party will have 30 calendar days following the later of the offer being received or of this Clause 15 coming into effect to confirm to the DCC that the Party accepts that offer. In the absence of such confirmation, the DCC Gateway Party shall be deemed to have accepted the offer.

  - Where, pursuant to Clauses 15.14, 15.15, 15.16 or 15.22 a DCC Gateway Party rejects an offer that has been made and wishes to request a different DCC Gateway Connection Option than the one it previously confirmed pursuant to Clause 15.8, the DCC Gateway Party shall, as soon as reasonably practicable, confirm which DCC Gateway Connection Type and DCC Gateway Connection Option it wishes to request.

  - Following a request pursuant to Clause 15.39, the DCC shall, as soon as reasonably practicable, carry out an Electronic Site Review pursuant to Clause 15.9 and the process set out above will again apply.

## Scheduling of dates for provision of DCC Connect Gateway Connection and for DCC Gateway Cut-Over

  - Following the DCC Gateway Party having accepted the offer pursuant to clause 15.15 or the completion of the installations referred to in Clauses 15.14 or 15.21(c) the DCC shall, as soon as reasonably practicable, notify the DCC Gateway Party of the proposed date of the DCC Gateway Cut-over.

  - The DCC Gateway Party shall, as soon as reasonably practicable, following a notification pursuant to Clause 15.41, confirm whether or not it accepts the proposed DCC Gateway Cut-over date, or if it does not, provide rationale as to why that date is not suitable.

  - Where the DCC Gateway Party does not agree the proposed date pursuant to Clause 15.41, the DCC and the DCC Gateway Party shall, as soon as reasonably practicable, agree a revised DCC Gateway Cut-over date.

  - The DCC and the DCC Gateway Party shall, acting reasonably, agree between them a suitable DCC Gateway Cut-over time on the DCC Gateway Cut-over date.

  - The DCC and the DCC Gateway Party shall take all reasonable steps to agree a back-up date for the DCC Gateway Cut-over date referred to in Clause 15.41 to be used in the event of the primary date being unachievable. The period between the primary date and the back-up date will be no less than three weeks and no more than four weeks. In the event a back-up date is required to be used, this date shall become recognised as the primary date and the DCC and the DCC Gateway Party shall take all reasonable steps to agree a new back-up date for the DCC Gateway Cut-over referred to in Clause 15.41.

  - In the event that the DCC will be delayed in providing the requested DCC Connect Gateway Connection, the DCC shall notify the relevant DCC Gateway Party of the delay (including reasons for the delay) and of the revised DCC Gateway Cut-over date (being the back-up date agreed pursuant to Clause 15.45), and shall take all reasonable steps to carry out the DCC Gateway Cut-over by that revised date.

## DCC Gateway Cut-Over

  - Once the Site-Specific Design is approved pursuant to Clause 15.27 and prior to the DCC Gateway Cut-over, in the case of a DCC Gateway HV Cloud Connection, the DCC Gateway Party shall deploy the changes within its cloud tenancy as set out in the Site-Specific Design so it can access the DCC Gateway HV Cloud Connection.

  - In the case of a DCC Gateway HV Cloud Connection, once the Site-Specific Design is approved pursuant to Clause 15.27, the DCC shall, as soon as reasonably practicable, but prior to the DCC Gateway Cut-over date, provide the DCC Gateway Party with a deployment handbook and any other onboarding materials and instructions that the DCC deems necessary, which shall describe how a DCC Connect Gateway Connection connects to the DCC Gateway Party’s cloud infrastructure.

  - No less than 5 Working Days prior to the DCC Gateway Cut-over date, the DCC shall provide the DCC Gateway Party with a cut-over plan which shall include the date and time (agreed pursuant to Clauses 15.42 and 15.44 respectively) of the DCC Gateway Cut-over, as well as information on the activities that need to take place to execute the DCC Gateway Cut-over.

  - No less than 4 Working Days prior to the DCC Gateway Cut-over date, the DCC Gateway Party shall ensure that any activities that the DCC Gateway Party needs to carry out in advance of the DCC Gateway Cut-over as set out in the Site-Specific Design have been undertaken. The DCC Gateway Party and the DCC shall take all reasonable steps to comply with the cut-over plan, such that the DCC Gateway Cut-over can commence on the agreed date and time.

  - The DCC Gateway Party may request that the DCC Gateway Cut-over is aborted at any time up to and including the date of the DCC Gateway Cut-over should it determine that the DCC Gateway Cut-over will have a material adverse effect on itself and/or its customers. The DCC shall comply with any such request.

  - Where the DCC Gateway Cut-over is unsuccessful, the DCC Gateway Party shall revert to communications with the DCC via the Legacy Gateway Connection and the DCC shall assist the DCC Gateway Party with that process including confirmation of it successfully completing. The DCC shall determine why the DCC Gateway Cut-over was unsuccessful and shall as soon as reasonably practicable inform the DCC Gateway Party of those reasons.

  - Where a DCC Gateway Cut-over is aborted in accordance with Clause 15.51 or is unsuccessful in accordance with Clause 15.52 the back-up date shall become the primary date and the DCC and the DCC Gateway Party shall take all reasonable steps to agree a new back-up date for the DCC Gateway Cut-over pursuant to Clause 15.45.

## Legacy Gateway Connection Backstop Date

  - Subject to Clause 15.64, the DCC shall cease to send and receive communications via each remaining Legacy Gateway Connection on the Legacy Gateway Connection Backstop Date applicable to the Legacy Gateway Connection.

  - Where at any time the DCC or a DCC Gateway Party considers that any of the relevant DCC Gateway Party’s Legacy Gateway Connections will not or is unlikely to achieve DCC Gateway Cut-over by the applicable Legacy Gateway Connection Backstop Date, they shall, as soon as reasonably practicable, notify the other party.

  - In respect of each Legacy Gateway Connection that has not yet completed DCC Gateway Cut-over and which is not the subject of a notification  made pursuant to Clause 15.55, the DCC and each DCC Gateway Party shall, between 120 and 90 days before the applicable Legacy Gateway Connection Backstop Date, consider whether the DCC Gateway Party’s Legacy Gateway Connection will not or is unlikely to achieve DCC Gateway Cut-over by the applicable Legacy Gateway Connection Backstop Date. Should the DCC or any DCC Gateway Party consider that DCC Gateway Cut-over in respect of a DCC Gateway Party’s Legacy Gateway Connection will not or is unlikely to be achieved by the applicable Legacy Gateway Connection Backstop Date, the DCC or the relevant DCC Gateway Party shall notify the other party to this effect.

  - Any notification made by the DCC or a DCC Gateway Party under Clause 15.55 or 15.56 must include reasons why the DCC Gateway Party’s Legacy Gateway Connection has not or is not likely to achieve DCC Gateway Cut-over in time, and whether the DCC or the DCC Gateway Party believes it would be appropriate for the DCC to continue communications via the Legacy Gateway Connection past the applicable Legacy Gateway Connection Backstop Date.

  - No later than 10 Working Days following its sending or its receipt of a notification under Clause 15.55 or 15.56,  the DCC shall notify the DCC Gateway Party in writing of a date after the current Legacy Gateway Connection Backstop Date on which communications via the relevant Legacy Gateway Connection shall be terminated by the DCC, or why the DCC considers that no such date should apply and that communications should cease on the current Legacy Gateway Connection Backstop Date. The DCC’s notification shall include its rationale for its decision as well as information on the referral process set out in Clause 15.60.

  - Subject to Clauses 15.61 and 15.62, where the DCC notifies a date after the current Legacy Gateway Connection Backstop Date for a Legacy Gateway Connection, the notified date shall become the Legacy Gateway Connection Backstop Date for the relevant Legacy Gateway Connection, and in the absence of notifying such a date the existing Legacy Gateway Connection Backstop Date shall remain unchanged.

  - No later than 10 Working Days following DCC having sent its decision to the DCC Gateway Party pursuant to Clause 15.58, where the DCC Gateway Party disagrees with the DCC’s decision (of either the later date or that no such date should be provided), the matter may be referred by the DCC Gateway Party to the Secretary of State for determination. Any such referral shall include:

### reasons why the DCC Gateway Party believes that each relevant Legacy Gateway Connection will not or is unlikely to achieve DCC Gateway Cut-over by the respective Legacy Gateway Connection Backstop Date or by the date given by the DCC pursuant to Clause 15.58 (as the case may be);

### the rationale provided by the DCC to justify its decision pursuant to Clause 15.58; and

### any other relevant information.

## The Secretary of State shall either uphold the DCC decision, or request the DCC to provide an alternative date to the DCC Gateway Party.

  - Where the Secretary of State upholds the DCC decision, the Legacy Gateway Connection Backstop Date for the relevant Legacy Gateway Connection shall be amended to be the later date, or remain unchanged (depending respectively upon whether the DCC’s decision was to provide a later date or not to do so).

  - Where the Secretary of State requests the DCC to provide an alternative date to the DCC Gateway Party, the DCC shall do so no later than 10 Workings Days after the request from the Secretary of State and Clauses 15.59 to 15.61 shall apply to any new date notified to the DCC Gateway Party by the DCC.

  - The DCC and each relevant DCC Gateway Party shall provide such additional information as the Secretary of State may reasonably request, and in such timescales as may be reasonably requested, in order to support the Secretary of State in making a determination under Clause 15.60.

  - Where a Legacy Gateway Connection has been the subject of the process set out in Clauses 15.55 to 15.63 the obligation in Clause 15.55 shall continue to apply and therefore the process set out in Clauses 15.57 to 15.62 shall be repeated should there be a risk that the Legacy Gateway Connection Backstop Date will not be met.

  - The DCC shall continue to communicate with a DCC Gateway Party over a Legacy Gateway Connection after the Legacy Gateway Connection Backstop Date for that Legacy Gateway Connection has passed (in either case, where relevant):

              - in the period from the date upon which the Secretary of State requests the DCC to provide an alternative date pursuant to Clause 15.62 and the earlier of (a) the day that falls 10 Working Days after the alternative date is notified to the relevant DCC Gateway Party by the DCC; and (b) the date that any referral is made to the Secretary of State pursuant to Clause 15.60; and

              - in the period from the date of any referral under Clause 15.60 and the date of any determination by the Secretary of State pursuant to Clause 15.60.

## Removal of DCC Gateway Equipment

  - Once the DCC Gateway Cut-over has been successfully executed, DCC shall remove the equipment of the Legacy Gateway Connection in accordance with Clause 1.14 of Appendix G (DCC Gateway Connection Code of Connection) in the modified form set out in Annex 4.

## Provision of Information to the DCC

  - Each DCC Gateway Party shall, on request from the DCC and within such reasonable time period as the DCC may specify, provide such information as may be reasonably required by the DCC to enable it to plan, co-ordinate, undertake, and remedy issues (and provide ongoing support for) the DCC Gateway Cut-over of each of its Legacy Gateway Connections.

## Transitional charges

  - Each DCC Gateway Party shall pay the applicable connection charges to the DCC for each of their DCC Connect Gateway Connections as set out in Annex 5 of this NETMAD, subject to the variations set out below.

  - Where a DCC Gateway Party’s Legacy Gateway Connection has been replaced with a DCC Connect Gateway Connection before the end of the connection period for that Legacy Gateway Connection, no annual charges will be levied on the DCC Gateway Party in respect of its DCC Connect Gateway Connection until the first Working Day after the last day of the connection period for the relevant Legacy Gateway Connection. The annual charge to be paid by the DCC Gateway Party in accordance with the Charging Statement in respect of the first year of its DCC Connect Gateway Connection shall be adjusted as follows:

## AAC = FAC * ( 1 - ( LDR / 365 ) )

## Where:

## AAC is the adjusted annual charge to be paid by the DCC Gateway Party;

## FAC is the full annual charge due to be paid by the DCC Gateway Party; and

## LDR is the number of days remaining in the connection period for the relevant Legacy Gateway Connection at the time of the DCC Gateway Cut-over.

## Explicit Charges

  - An Explicit Charge shall be payable by a DCC Gateway Party to the DCC in circumstances where:

### The DCC Gateway Party has accepted an offer for a DCC Connect Gateway Connection and associated DCC Gateway Bandwidth Option (and where applicable, speed) pursuant to this Clauses 15 (Migration from a Legacy Gateway Connection to a DCC Connect Gateway Connection);

### the DCC has incurred costs in making a visit to the premises of a DCC Gateway Party in order to carry out a Site Survey; or to install DCC Connect Gateway Equipment, and includes where the DCC has been unable to complete the purpose of the visit due to the actions (or inaction) of a DCC Gateway Party, or in circumstances where a site visit has occurred and the DCC Gateway Party has elected not to accept DCC’s offer; or

### the DCC has incurred costs in carrying out a Site-Specific Risk Assessment on a DCC Gateway Connection at the request of a Party pursuant to Clause 15.8.